## Slide 1: Agile Scrum
Rahul Shakya, Chris Otto

## Slide 2: What is Agile Scrum?
Scrum processes are cyclical, repeating every few weeks. Product Owners provide the requirements, in the form of stories (short narrative descriptions).
The Team of developers and QA engineers implements the stories in a sprint of 2 to 4 weeks in length. During the sprint, Team members work with Product Owners to improve and clarify the requirements, to ensure proper implementation.
The final requirements are defined by test cases created by QA engineers and are used to validate each story to confirm that it is complete.
Stories are implemented in rank order, one at a time, to ensure that highest-priority requirements are implemented first.
This serialization of feature development ensures that some useful features will be completed even if less work can be accomplished during a sprint than expected.

## Slide 3: Agile Methodologies
Scrum is a management framework for incremental product development using one or more cross-functional, self-organizing teams of about seven people each.
It provides a structure of roles, meetings, rules, and artifacts. Teams are responsible for creating and adapting their processes within this framework.
Scrum uses fixed-length iterations, called Sprints, which are typically 1-2 weeks long (never more than 30 days). Scrum teams attempt to build a potentially shippable (properly tested) product increment every iteration.

## Slide 4: Agile Meeting Process
Sprint Planning - negotiate the product backlog items to get worked on during the sprint, decide story points to meet sprint velocity
Daily Scrum - 15 minute maximum where the team meets at the same time each day to voice where they are, breaks down into three topics
  What I did yesterday
  What I am going to do today
  Impediments
Sprint Review - Reviews the work done in demonstration to see if the story was met
Sprint Retrospective - The team reflects on its own process and how to adjust going forward with the next sprint

## Slide 5: Team Make Up: Product Owner
Single person responsible for maximizing the return on investment (ROI) of the development effort
Responsible for product vision
Constantly re-prioritizes the Product Backlog, adjusting any longterm expectations such as release plans
Final arbiter of requirements questions
Accepts or rejects each product increment
Decides whether to ship
Decides whether to continue development
Considers stakeholder interests
May contribute as a team member

## Slide 6: Team Make Up: Dev Team
Cross-functional (e.g., includes members with testing skills, and often others not traditionally called developers: business analysts, domain experts, etc.) Self-organizing / self-managing, without externally assigned roles
Negotiates commitments with the Product Owner, one Sprint at a time
Has autonomy regarding how to reach commitments
Intensely collaborative
Most successful when located in one team room, particularly for the first few Sprints
Most successful with long-term, full-time membership. Scrum moves work to a flexible learning team and avoids moving people or splitting them between teams.
7 ± 2 members

## Slide 7: Team Make Up: Scrum Master
Facilitates the Scrum process
Helps resolve impediments
Creates an environment conducive to team self-organization
Captures empirical data to adjust forecasts
Shields the team from external interference and distractions to keep it in group flow (a.k.a. the zone)
Enforces timeboxes
Keeps Scrum artifacts visible
Promotes improved engineering practices
Has no management authority over the team (anyone with authority over the team is by definition not its ScrumMaster)

## Slide 8: Why Agile Scrum?
Scrum is a lightweight agile process framework used primarily for managing software development.
It is lightweight because it has very few prescribed elements.
Scrum consists of three roles: Team, Scrum Master (often a Project Manager), Product Owner (often a Product Manager).
Scrum consists of three meetings: Sprint Planning, Daily Scrum, and Retrospective.
Scrum consists of three artifacts: Product Backlog, Sprint Backlog, Burndown chart.
It’s agile because it maximizes responsiveness to changing customer needs.
It is not a process, but a process framework because; it is a collection of practices and concepts around which a process can be built.

## Slide 9: Agile vs. Waterfall
Scrum is often contrasted with the so-called “Waterfall” approach, which emphasizes upfront planning and scheduling of activities, followed by execution.
Both approaches require careful planning, followed by execution and tracking.

## Slide 10: Waterfall
Waterfall processes are linear and not cyclical.
They assume the Project Management Institute’s definition of a project as a “temporary endeavor undertaken to create a unique product, service, or result.”
In a Waterfall process, the Project Manager works with stakeholders to elicit requirements, and creates a work breakdown structure that defines tasks at a granularity suitable for estimation.
The development-team members provide estimates for the work and the Project Manager develops a schedule based on the work estimates, task dependencies, and resources.
The project team then executes the work according to the schedule.
The Project Manager monitors progress, facilitates problem resolution, and solicits scope or schedule changes as needed to meet the project objectives.

## Slide 11: Benefits of Agile Scrum
One of the benefits of using scrum is happy customers.
  By building iteratively and incrementally, companies are able to deliver customers the products and services they really need faster and more effectively.
  With Scrum, you can receive and incorporate customer feedback at the end of every sprint, which means your results get shaped by real world use and not your assumptions.
  This makes it much easier to keep customers and key stakeholders closely involved and engaged.
Another benefit is that it reduces product costs.
  Scrum also improves your return on investment by reducing costs by the speed at which things are done.
  The elimination of waste by skipping work that is nonessential to the minimum viable product makes for a faster, leaner, and more cost effective development team.
Another benefit is that is provides a more productive team.
  With Scrum, developers get to build things quickly that people then get to use, which is exactly what gets engineers excited.

## Slide 12: Benefits of Agile Scrum
Scrum delivers features at a time, while waterfall simply delivers phases.
A typical waterfall style development is phased-based, sequential and plan-driven. In this model, value isn’t given till the very end.
Scrum turns that model on its head and delivers new features every few weeks instead of focusing on a big release in the future.
If you have to figure out how to do a significant amount of the work in the project because you haven’t done it before, so you cannot estimate accurately, go with a Scrum process. If you’ve done it many times before, and know how to do it again, go with a waterfall process.

## Slide 13: Who Uses Agile Scrum?
Scrum has streamlined software development and professionals from around the world are starting to see the value of using Scrum.
Of all the possible Agile frameworks used by companies, 66 percent are Scrum or Scrum variants.

## Slide 14: Notable Users
Microsoft
Adobe
Spotify
Apple
CNN
BBC
GE
Facebook
Google

## Slide 15: Members of Organization
Universities use Scrum to deliver valued projects to clients.
Militaries have relied on Scrum to prepare ships for deployment.
In the automotive world, Team Wikispeed is using Scrum to build a fast, affordable, ultra-efficient, safe commuter cars.